## Slide 1: SISC Small Group Kickoff
AIRA

## Slide 2: Agenda
Introductions
Small Group Overview
  Nathan
Topic Introduction
  Champion
Discussion
  Begin conversation on scope
  Set dates for next meetings & virtual day
  Initial group assignments

## Slide 3: Small Group Overview
Nathan Bunker

## Slide 4: SISC Small Work Groups
Tightly scoped to a specific topic
Time limited, the group meets for four weeks
Interest is driven by community
  Three or more organizations/interests, including IIS
  A champion willing to spearhead effort
  All group members committed to provide specific help to group
Proposed guidance is brought back to SISC for discussion

## Slide 5: What will be created?
Guidance document
  Specific technical guidance
  Proposal only, SISC will review
Test cases
  Testable scenarios that verify adherence to guidance
Technical demonstrations
  Prove workability of guidance
  Provide reference implementation

## Slide 6: Project Intensity
Chart: 
| Week 1 | Week 2 | Week 3 | Week 4
Project Intensity & Commitment | 1 | 5 | 15 | 5
Project Setup
Orientation and Discussion
Work Together
Work Finalized

## Slide 7: Virtual Meeting
25 hour period where the entire group meets
  From the afternoon until morning of the next day
  Allows for team to operate on different timezones
  Team needs to be committed to removing conflicting meetings
Bring group together in the afternoon of the first day
  Split into smaller working groups to focus on deliverables
  Come back together as needed
Bring group back together at the end on the second day
  Show accomplishments, determine status of deliverables

## Slide 8: Group Tools
GitHub
  Project board & task tracking
  Wiki page with team resources and information
  File sharing
Slack
Uber Conference

## Slide 9: Setting Scope
Technical work group
  Not policy work group
  We can’t say what ought to be or what will be
Technical Toolbox
  Prepare for different scenarios
  Need guidance that can be implemented quickly

## Slide 10: Thank You!

## Slide 11: Topic Introduction
Jane Lammers

## Slide 12: Discussion
Jane Lammers

## Slide 13: Scope for Small Group
In Scope
  ERR-5: Adding new codes to list
    Minor changes to existing codes possible
  Meta Information
    Cross linking with Data Validation Guide - Link to specific section in a guide
    Flag items that are clinically possible so should not ever be hard errors
    Actor/Action – could get some feedback from IIP
      Look at Actor terms/types
Out of Scope
  Severity
  ERR-3
In or Out ?
  ERR-7 Diagnostic Information
  ERR-8
  ERR-9
Notes: The champion should propose to the group an initial scope. The group should discuss, but this does not have to be finalized in the Kick Off meeting. If the discussion lasts for more than 10 minutes then the discussion will continue on the first call of the group. It usually takes two meetings to get the scope set for sure.

## Slide 14: Meeting Dates
Two or three meetings in the next two weeks
  Ask on the group and set times now
Virtual Day
  Choose an afternoon and morning of two days to work together
  Focus on a day two or three weeks in the future
  Set starting time/ending time
    E.g. Tuesday 2pm ET until Wednesday 3pm ET
      Group meets at 2pm on Tuesday, then breaks into small groups to do work
      Group reconvenes at 2pm on Wednesday to conclude the effort
  Ask all members to clear their calendar now